# Inception Report – POS Retail Clothing Store

INCEPTION REPORT

## ITERATION PLAN (Unified Process Phases Mapped)

### Inception

Objective: Define scope and feasibility
Deliverables:

- Problem statement

- Business case

- High-level requirements

- Initial use case model (10%)

- Risk assessment

- Go / No-Go decision

### Elaboration

Objective: Refine requirements and establish architecture
Planned Activities:

- Detailed use case descriptions

- Domain model

- Architectural design (3-tier architecture)

- Database design

- Updated risk mitigation
Outcome:

- Stable architecture baseline

### Construction

Objective: Build the system
Planned Activities:

- Implement login module

- Implement sales module

- Implement inventory module

- Implement reporting module

- Testing (unit & integration)
Outcome:

- Fully functional system

### Transition

Objective: Deploy and deliver system to users
Planned Activities:

- System testing

- System deployment

- User training

- Employee Onboarding

- Data migration

- Final testing

- Bug fixes
Outcome:

- Operational Retail Clothing Store Management System