# Risk List & Feasibility Study – POS Retail Clothing Store

## Risk List

### Technical Risks

| Risk | Description | Mitigation |
| --- | --- | --- |
| Poor database design | Slow performance and data inconsistency | Proper normalization and indexing |
| Data loss | Loss of sales or inventory records | Backup strategy and transaction logging |
| Security vulnerabilities | Unauthorized system access | Role-based authentication |

### Operational Risks

| Risk | Description | Mitigation |
| --- | --- | --- |
| Staff resistance | Users may resist system adoption | User training and gradual rollout |
| Lack of technical skills | Team unfamiliar with tools | Early tool selection and training |

### Schedule Risks

| Risk | Description | Mitigation |
| --- | --- | --- |
| Underestimated timeline | Project delays | Iterative development and milestone tracking |

## Feasibility Study

### Technical Feasibility

- Can be built using common technologies (e.g., Java/C#/Web + SQL database).

- Required infrastructure is readily available.

### Economic Feasibility

- Reduced operational errors.

- Improved profitability through better stock management.

- Long-term cost savings outweigh development cost.

### Operational Feasibility

- System is user-friendly.

- Staff training requirements are minimal.

## Updated Risk List – Elaboration Iteration 1

Per the UP's risk-driven principle, the highest-risk item from Inception (architecture) was addressed first.

| Risk | Status | Notes |
| --- | --- | --- |
| Poor database design | Mitigated (in progress) | Layered architecture isolates persistence in a Data Access layer; schema to be validated when Process Sale is implemented as the first spike. |
| Security vulnerabilities | Mitigated (in progress) | All role-sensitive use cases route through AuthService (see Architecture); role hierarchy defined in Domain Model. |
| Data loss | Open | Backup/transaction-logging strategy not yet designed; deferred to Iteration 2 alongside the refined design class diagrams. |
| Staff resistance | Open | Unchanged from Inception; to be revisited during Transition (beta testing/user feedback). |
| Lack of technical skills | Open | Tooling for the layered architecture (framework/DB choice) needs to be finalized by the Technical Lead before Construction. |
| Underestimated timeline | New concern | Only 3 of 8 use cases (Login, Process Sale, Restock Inventory) were fully detailed this iteration; remaining 5 use cases and the refined design class diagrams are scheduled for Iteration 2 (Weeks 6-8) and must not slip further, or Construction (Weeks 9-12) is put at risk. |
| Super Admin as a single point of failure | New concern | The design centralizes employee onboarding and role assignment in one Super Admin role with access to every other role's capabilities (see Domain Model). A compromised or unavailable Super Admin account is a bigger single risk than under a distributed-permissions model. Mitigation planned for Elaboration Iteration 2: strong password policy, login audit trail (extending the Login use case's account-lockout behavior), and a documented account-recovery procedure. |